# STATEMENT OF WORK

AI-Powered Smart Parking Management System

Vision-Driven, Edge-Native Parking Intelligence Platform

For: Airports, Malls, Cinema Halls & Commercial Complexes

| Document Version | 1.0 |
| --- | --- |
| Date | December 23, 2025 |
| Prepared By | Infinititech Partners |
| Project Lead | Sudipto (Lead Architect) |
| Classification | Confidential |

# Table of Contents

# 1. Executive Summary

This Statement of Work (SoW) outlines the comprehensive development of an AI-Powered Smart Parking Management System designed to revolutionize parking operations for airports, shopping malls, cinema halls, and commercial complexes.

The system leverages cutting-edge Intel Edge AI technologies, including OpenVINO toolkit and DL Streamer framework, to deliver real-time computer vision-based parking slot detection, intelligent allocation, and seamless vehicle tracking.

## 1.1 Key Highlights

- Edge-First Architecture: 100% functional without internet connectivity

- Vision-Driven Detection: Real-time slot detection using AI camera feeds

- Intel Technology Stack: OpenVINO, DL Streamer, YOLO models

- Multi-Venue Support: Airports, malls, cinemas, commercial complexes

- Complete UI/UX: Admin dashboard, mobile apps, digital signage integration

# 2. Project Overview

## 2.1 Problem Statement

Traditional parking management systems rely on basic sensors, manual monitoring, or zone-level guessing, leading to:

- Inaccurate occupancy data causing driver frustration

- Revenue leakage from unpaid or miscounted parking

- Poor user experience with long search times for available slots

- High operational costs from manual oversight

- Lack of real-time insights for management decisions

## 2.2 Proposed Solution

An AI-powered, vision-driven smart parking system that provides:

- Slot-level accuracy using computer vision

- Real-time occupancy detection with confidence scoring

- Intelligent slot allocation based on configurable rules

- Seamless entry-to-exit vehicle lifecycle tracking

- Edge-native operation ensuring zero downtime

## 2.3 Target Venues

| Venue Type | Specific Requirements |
| --- | --- |
| Airports | Multi-terminal support, flight-linked duration logic, long-term/short-term zones, valet workflows |
| Shopping Malls | Peak handling for sales/events, loyalty-based benefits, ERP/POS integration |
| Cinema Halls | Show-time based peak handling, event mode overrides, quick turnover optimization |
| Commercial | Office hour-based zone behavior, staff parking allocation, visitor management |

# 3. Technical Architecture

## 3.1 System Architecture Overview

The system follows a three-tier edge-cloud hybrid architecture designed for maximum reliability and performance:

### 3.1.1 Edge Layer (On-Premise)

- Camera Network: IP cameras positioned for optimal slot coverage

- Edge Inference Server: Intel-based server running DL Streamer pipelines

- Local Database: PostgreSQL for state persistence during offline operation

- Gateway Controller: Hardware integration for barriers, displays, ticketing

### 3.1.2 Application Layer

- Backend Services: Node.js/Express.js microservices architecture

- Real-time Engine: Socket.IO for live updates to dashboards and apps

- API Gateway: REST + GraphQL APIs for integrations

- Message Queue: Redis/RabbitMQ for event-driven processing

### 3.1.3 Cloud Layer (Optional)

- Multi-Site Dashboard: Centralized monitoring across locations

- Analytics Engine: Historical data processing and predictive insights

- Backup & Sync: Cloud storage for redundancy and data synchronization

## 3.2 Technology Stack

### 3.2.1 AI/ML & Computer Vision Stack

| Component | Technology | Purpose |
| --- | --- | --- |
| Inference Engine | Intel OpenVINO 2025.x | Optimized deep learning inference on Intel hardware |
| Media Pipeline | Intel DL Streamer 2025.0.x | GStreamer-based video analytics pipeline |
| Detection Model | YOLOv10s/YOLOv11s (INT8) | Real-time vehicle detection and classification |
| Vehicle Attrs | vehicle-attributes-recognition-barrier-0039 | Vehicle type and color classification |
| LPR (Optional) | license-plate-recognition-barrier-0007 | ANPR for entry/exit validation |
| Tracking | gvatrack (short-term-imageless) | Object tracking between frames |
| Container | intel/dlstreamer:2025.0.1.3-ubuntu24 | Pre-configured Docker environment |

### 3.2.2 Backend Stack

| Component | Technology | Purpose |
| --- | --- | --- |
| Runtime | Node.js 20.x LTS | Server-side JavaScript runtime |
| Framework | Express.js / NestJS | REST API framework |
| Database | PostgreSQL 16 | Primary relational database |
| ORM | Prisma ORM | Type-safe database access |
| Cache/Queue | Redis 7.x | Caching and pub/sub messaging |
| Real-time | Socket.IO | WebSocket-based live updates |

### 3.2.3 Frontend Stack

| Platform | Technology | Purpose |
| --- | --- | --- |
| Admin Dashboard | Next.js 15 + TypeScript | Server-side rendered admin panel |
| Mobile App | React Native + Expo | Cross-platform iOS/Android app |
| UI Components | Tailwind CSS + shadcn/ui | Modern, accessible UI components |
| State Management | Zustand / TanStack Query | Client-side state and data fetching |
| Charts/Viz | Recharts + Leaflet Maps | Data visualization and mapping |

### 3.2.4 Infrastructure Stack

| Component | Technology | Purpose |
| --- | --- | --- |
| Containerization | Docker + Docker Compose | Application packaging and orchestration |
| Edge Hardware | Intel Core Ultra / Xeon | Edge inference with NPU/GPU acceleration |
| Reverse Proxy | Nginx | Load balancing and SSL termination |
| Cloud (Optional) | AWS / Azure / Vercel | Cloud dashboard and analytics hosting |

# 4. Functional Requirements

## 4.1 Core Parking Intelligence

- Real-Time Slot Detection: Continuous camera-based detection of occupied vs. free slots

- Slot-Level Accuracy: Individual slot identification, not zone-level guessing

- Edge Inference: Sub-100ms latency for real-time response

- Confidence Scoring: Frame-level confidence to avoid flicker errors

- Slot Mapping: Visual layout definition with AI-assisted boundary detection

- Multi-Level Support: Basement, rooftop, tower, multi-floor structures

- Zone Tagging: VIP, EV, disabled, staff, short-term, long-term zones

## 4.2 Token & Allocation Engine

- Token Generation: QR code, RFID, or ANPR-based at entry gates

- Smart Allocation: Optimal slot assignment based on configurable rules

- Token-Slot Binding: Each token mapped to specific slot with expiry logic

- Dynamic Reassignment: Automatic reallocation if assigned slot becomes unavailable

- Offline Capability: Token generation works without cloud connectivity

## 4.3 Vehicle Identification & Tracking

- Lifecycle Tracking: Entry → Parking → Exit complete journey tracking

- Visual Confirmation: Slot occupancy tied to actual camera confirmation

- ANPR (Optional): License plate recognition with blacklist/whitelist support

- Vehicle Classification: Car, SUV, bike, bus differentiation for slot compatibility

- Privacy Mode: Optional hashing and local-only storage for compliance

## 4.4 Navigation & User Guidance

- Digital Signage: LED/LCD integration with real-time availability

- Dynamic Arrows: Direction indicators and slot counts per level

- Mobile App Guidance: Map view with QR-based navigation to allocated slot

- Indoor Wayfinding: Floor navigation with lift/escalator suggestions

- Push Notifications: Alerts for slot reassignment or guidance updates

## 4.5 Entry, Exit & Billing

- Exit Validation: Visual confirmation of slot vacated before exit

- Accurate Dwell Time: Based on actual occupancy, not ticket time

- Flexible Billing: Hourly, slab, flat-rate, dynamic pricing support

- Payment Integration: POS, mobile wallets, postpaid accounts

- Lost Ticket Logic: Fallback procedures for missing tokens

# 5. UI/UX Design Requirements

## 5.1 Admin Dashboard

A comprehensive web-based control panel for parking operators and administrators.

### 5.1.1 Dashboard Home

- Real-time occupancy overview with total/available/occupied slots

- Interactive parking lot map with color-coded slot status

- Live camera feed grid with AI detection overlays

- Quick stats: today's revenue, entries, exits, avg. duration

- System health indicators: camera status, edge server status

### 5.1.2 Slot Management

- Visual slot configuration with drag-and-drop layout editor

- Zone definition (VIP, EV, disabled, staff, visitor)

- Camera-to-slot mapping interface

- Manual override controls (mark occupied/free, close for maintenance)

- Bulk operations for zone management

### 5.1.3 Analytics & Reports

- Occupancy heatmaps by hour/day/week/month

- Revenue analytics with zone/level breakdowns

- Peak usage analysis and congestion patterns

- Exportable reports (PDF, CSV, Excel)

- Predictive insights dashboard

### 5.1.4 Settings & Configuration

- Pricing rules configuration

- Allocation algorithm settings

- Camera management and calibration

- User/role management with RBAC

- Integration settings (payment gateways, signage, barriers)

## 5.2 Mobile Application

Cross-platform mobile app for end-users (drivers) and operators.

### 5.2.1 User App Features

- QR code scanner for token entry

- Interactive parking map with allocated slot highlighted

- Turn-by-turn navigation to slot

- 'Find My Car' feature with saved location

- Payment integration for exit

- Parking history and receipts

- Push notifications for updates

### 5.2.2 Operator App Features

- Quick occupancy overview

- Manual slot status updates

- Alert management and acknowledgment

- Customer assistance tools

- Incident reporting

## 5.3 Digital Signage Interface

- Zone-level availability displays

- Directional guidance with dynamic arrows

- Floor-specific slot counts

- Full-screen kiosk mode for entry points

- Integration with existing LED/LCD displays

# 6. Non-Functional Requirements

## 6.1 Performance

| Metric | Target | Notes |
| --- | --- | --- |
| Detection Latency | < 100ms | Edge inference time |
| Detection Accuracy | > 99.5% | Slot occupancy detection |
| API Response Time | < 200ms | 95th percentile |
| Concurrent Cameras | 50+ per edge server | With GPU acceleration |
| Dashboard Load Time | < 2 seconds | Initial page load |

## 6.2 Reliability & Availability

- System Uptime: 99.9% availability (excluding planned maintenance)

- Edge Resilience: 100% operational without cloud connectivity

- Camera Redundancy: Graceful degradation with overlapping coverage

- Auto-Recovery: Automatic resume after power/network restoration

- Data Sync: Automatic cloud sync when connectivity resumes

## 6.3 Security & Compliance

- Authentication: JWT-based with optional OAuth2/SAML integration

- Authorization: Role-based access control (Admin, Operator, Auditor)

- Data Encryption: TLS 1.3 in transit, AES-256 at rest

- Privacy: GDPR-compliant data handling, configurable retention

- Audit Logging: Complete audit trail for all actions

- Video Privacy: No raw video sent to cloud by default

## 6.4 Scalability

- Horizontal Scaling: Add edge servers for additional camera capacity

- Multi-Site: Support for 100+ locations from single cloud dashboard

- Database: PostgreSQL with read replicas for analytics

- API: Rate limiting and horizontal scaling behind load balancer

# 7. Project Phases & Timeline

| Phase | Name | Deliverables | Duration |
| --- | --- | --- | --- |
| 1 | Discovery & Design | Requirements finalization, UI/UX designs, architecture docs | 3 weeks |
| 2 | Core AI Development | DL Streamer pipeline, detection models, slot mapping | 5 weeks |
| 3 | Backend Development | APIs, database, token engine, billing module | 4 weeks |
| 4 | Frontend Development | Admin dashboard, mobile apps, signage UI | 5 weeks |
| 5 | Integration & Testing | Hardware integration, end-to-end testing, UAT | 4 weeks |
| 6 | Pilot Deployment | Single-site deployment, monitoring, optimization | 3 weeks |
|  | TOTAL |  | 24 weeks |

# 8. Deliverables

## 8.1 Software Deliverables

- AI/ML Pipeline: Complete DL Streamer-based detection pipeline with trained models

- Backend Services: Dockerized microservices for all business logic

- Admin Dashboard: Next.js-based web application

- Mobile Apps: React Native apps for iOS and Android (user + operator)

- Signage Application: Kiosk-mode web application for digital displays

- API Documentation: OpenAPI/Swagger documentation for all endpoints

## 8.2 Documentation Deliverables

- System Architecture Document

- API Reference Documentation

- Deployment Guide (Edge + Cloud)

- Administrator User Manual

- Camera Installation & Calibration Guide

- Troubleshooting & Maintenance Guide

## 8.3 Training & Support

- Administrator training (8 hours)

- Operator training (4 hours)

- 90-day post-deployment support

# 9. Hardware Requirements

## 9.1 Edge Server Specifications

| Component | Recommendation |
| --- | --- |
| Processor | Intel Core Ultra / Intel Xeon with NPU/iGPU |
| Memory | 32GB DDR5 minimum (64GB recommended) |
| GPU (Optional) | Intel Arc / Intel Data Center GPU Flex |
| Storage | 500GB NVMe SSD + 2TB HDD for video buffer |
| Network | Dual 1GbE / 10GbE for camera network |
| Operating System | Ubuntu 24.04 LTS |

## 9.2 Camera Requirements

- Resolution: 1080p minimum, 4K recommended for large coverage

- Protocol: RTSP/ONVIF compatible IP cameras

- Coverage: Each camera should cover 10-25 slots depending on mounting

- Lighting: IR/low-light capability for 24/7 operation

- Mounting: Overhead mounting preferred for optimal slot visibility

# 10. Integrations

## 10.1 Hardware Integrations

- Boom Barriers: RS-485/Relay-based barrier control

- LED Displays: Protocol integration for availability counts

- Ticket Printers: Integration for token generation

- EV Chargers: API integration for charger status

- IoT Sensors: Optional cross-verification sensors

## 10.2 Software Integrations

- Payment Gateways: Razorpay, Stripe, PayU, UPI

- Airport Systems: AODB/FIDS for flight-linked parking

- Mall Systems: ERP/POS for loyalty integration

- City Platforms: Smart city mobility APIs

## 10.3 API Layer

- RESTful APIs for all core operations

- WebSocket APIs for real-time updates

- Webhook support for event notifications

- GraphQL endpoint for flexible queries

# 11. Risk Management

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| Camera positioning issues | High | Medium | Pre-deployment site survey |
| Varying lighting conditions | Medium | High | Model training with diverse conditions |
| Network latency | Low | Low | Edge-first architecture |
| Hardware compatibility | Medium | Medium | Standardized hardware recommendations |
| User adoption | Medium | Medium | Comprehensive training program |

# 12. Acceptance Criteria

The project will be considered complete upon meeting the following criteria:

## 12.1 Functional Acceptance

- All features specified in Section 4 implemented and functional

- Slot detection accuracy exceeds 99.5% in pilot environment

- Token-to-exit workflow completed without manual intervention

- Mobile app published to TestFlight and Play Store internal testing

## 12.2 Performance Acceptance

- Detection latency < 100ms under normal load

- System operates for 72 hours without intervention during pilot

- Edge system operates 24 hours without cloud connectivity

## 12.3 Documentation Acceptance

- All documentation deliverables reviewed and approved

- Training sessions completed with stakeholder sign-off

# 13. Appendix: Architecture Diagrams

The following architecture diagrams are included as separate attachments:

## 13.1 High-Level System Architecture

See attached: architecture-high-level.png

This diagram illustrates the three-tier architecture including Edge Layer, Application Layer, and Cloud Layer with all major components and data flows.

## 13.2 AI/ML Pipeline Architecture

See attached: architecture-ai-pipeline.png

This diagram shows the Intel DL Streamer-based video analytics pipeline from camera input through inference to output events.

## 13.3 Data Flow Architecture

See attached: architecture-data-flow.png

This diagram traces the complete vehicle journey from entry through parking to exit, including token generation, slot allocation, and billing.

## 13.4 Deployment Architecture

See attached: architecture-deployment.png

This diagram shows the Docker-based containerized deployment across edge servers and optional cloud infrastructure.

# 14. Approval & Signatures

This Statement of Work is agreed upon by the following parties:

For Infinititech Partners:

_________________________________

Name: Sudipto

Title: Lead Architect / Founder

Date: _______________

For Client:

_________________________________

Name: _______________

Title: _______________

Date: _______________